Project Proposal

Mitigating "Lag-to-Churn": An AI-Driven Edge Defence Framework
Against Layer 4 DDoS Attacks in the Gaming Industry

Uday Vachasiddha
Roll No: 213065

Birla Institute of Technology and Science (BITS) Pilani

2.1  Overview of the Computing Artefact

The computing artefact to be designed is an intelligent network security simulation system — specifically, an AI-driven edge defence pipeline for mitigating Layer 4 volumetric Distributed Denial of Service (DDoS) attacks targeting real-time multiplayer gaming servers. The artefact combines a machine-learning classification engine with an asynchronous real-time streaming backend and a live administrative dashboard, together forming a complete vertical slice of a production-grade edge security architecture.

The importance of this artefact is rooted in a well-documented industry problem. "Games as a Service" (GaaS) platforms — where revenue is generated through continuous online player engagement — are acutely vulnerable to DDoS disruption. Unlike web applications, multiplayer games rely on the User Datagram Protocol (UDP) for its low-overhead, connectionless packet delivery, which makes them fast but also fundamentally exposed to volumetric flooding (Zargar, Joshi and Tipper, 2013). A sustained UDP flood saturates server resources, causing packet loss, disconnections, and complete service outages. Players who experience this churn away from the platform, directly damaging developer revenue — a phenomenon this project terms "Lag-to-Churn".

Traditional DDoS mitigation relies on centralised scrubbing centres, which reroute traffic to a remote cleaning facility before returning it to the server. While adequate for websites tolerating delays of several seconds, this approach adds 50–200ms of round-trip latency to game sessions, rendering real-time play impossible (Mirkovic and Reiher, 2004). Furthermore, conventional rule-based firewalls that block traffic above a fixed rate threshold inevitably produce false positives during organic traffic surges — such as game launches or tournament events — incorrectly dropping legitimate players at the worst possible commercial moment.

This project addresses these twin failures by developing a simulation of an intelligent, edge-deployed classification system. Rather than counting raw packet volumes, the system analyses behavioural metadata — packet size, inter-arrival time, size variance, and payload entropy — through a Random Forest ensemble classifier. Because Random Forest operates via simple binary decision tree traversal after training, its inference latency is measured in microseconds, making it architecturally compatible with real-time gaming constraints (Buczak and Guven, 2016). The system also simulates Anycast edge routing by distributing simulated packets across geographic node labels, and streams live classification metrics to an administrative browser dashboard via Server-Sent Events (SSE).

Aims

To develop a simulated, AI-driven network security pipeline that classifies and filters malicious UDP traffic at the network edge in real time, with a primary objective of eliminating false positives to ensure legitimate players are never disconnected during an attack or a high-traffic event.

Objectives

Construct a hybrid training dataset by combining real-world botnet telemetry (Parquet format) with procedurally generated synthetic multiplayer player traffic.

Train and validate a Random Forest classifier using Scikit-learn, optimised specifically to minimise the False Positive Rate (FPR) rather than raw accuracy.

Implement an asynchronous FastAPI backend to continuously generate, classify, and stream simulated packets to connected clients via SSE.

Simulate a global Anycast edge routing environment by assigning each packet a geographic edge node tag (BOM-Edge, FRA-Edge, TYO-Edge, LAX-Edge).

Build a real-time browser dashboard in Vanilla JS/HTML that displays live pass/drop metrics, node-level filtering, and a live confusion matrix.

Integrate an automated WhatsApp alert system (via PyWhatKit) that fires when the malicious drop counter crosses a defined threshold.

Evaluate the system using standard classification metrics: accuracy, FPR, AUC-ROC, and feature importance analysis.

2.2  Aims, Objectives and Scope

The system will automate the following pipeline: dataset ingestion and preprocessing, model training on demand via a REST API endpoint, continuous asynchronous packet simulation, real-time ML classification, SSE-based metric streaming, browser-side dashboard rendering, and threshold-triggered mobile alerting. It will provide a live administrative interface allowing an operator to select a target edge node, observe per-packet pass/drop decisions, monitor cumulative confusion matrix values, and receive an instant WhatsApp notification when attack volumes breach a critical threshold.

What the System Will Include

Hybrid Dataset Engine: Real botnet Parquet files loaded via Pandas, merged with synthetic player traffic generated using NumPy statistical distributions.

ML Classification Pipeline: A Scikit-learn Random Forest classifier (100 estimators) with StandardScaler normalisation, trained offline and applied to live packet streams.

FastAPI Backend: An ASGI server hosting a POST /api/train endpoint for model training and a GET /api/simulate SSE endpoint for continuous packet streaming.

Anycast Simulation: Geographic edge node tags (BOM, FRA, TYO, LAX) appended to each packet, with dashboard-side filtering support.

Live Dashboard: A Vanilla JS + HTML browser interface rendering real-time packet logs, pass/drop counters, node filters, and a confusion matrix.

Alert Integration: A PyWhatKit subprocess that sends a WhatsApp message to a configured number when malicious drops exceed 15 per session.

Evaluation Graphs: Matplotlib-generated Confusion Matrix, ROC/AUC Curve, and Feature Importance Chart saved as static PNG files.

What the System Will Not Include

Kernel-level eBPF/XDP hooks: Actual packet interception at the NIC requires a Linux kernel environment; this is simulated at the application layer instead.

Physical SDN infrastructure: No GNS3 or Mininet topology is used; all network traffic is procedurally generated in Python.

Live internet traffic: The system processes synthetic and Parquet-sourced data only; no real network interfaces are tapped.

Deep Packet Inspection: The classifier uses only metadata features, deliberately avoiding payload decryption for both latency and GDPR compliance reasons (Sommer and Paxson, 2010).

LightGBM or deep learning models: Only Random Forest is implemented, selected for its sub-millisecond inference speed and explainable feature importance output.

Technology Stack and Platform

The system will be developed in Python 3.10 using the following libraries and frameworks: FastAPI 0.110 (ASGI backend), Scikit-learn 1.4 (Random Forest and StandardScaler), Pandas 2.x and NumPy 1.26 (data processing), Vanilla JavaScript ES6+ with HTML5 (frontend dashboard), PyWhatKit 5.4 (WhatsApp alerting), and Matplotlib 3.8 (evaluation graph generation). The application runs on any standard operating system supporting Python 3.x, requiring no Linux kernel features or specialised hardware. Parquet dataset files are stored and read from the local filesystem using PyArrow. The frontend is served as a static asset by the FastAPI static file handler, accessible via any modern browser at localhost:8000.

2.3  Work Breakdown Structure and Gantt Chart

The project is structured into six sequential phases. The table below presents the Work Breakdown Structure (WBS) with each task, its deliverable, and estimated duration.

| WBS ID | Task / Activity | Deliverable | Duration |
| --- | --- | --- | --- |
| 1.0 | Project Initiation & Research | Literature review; technology selection confirmed | 2 weeks |
| 1.1 | Review DDoS mitigation literature | Annotated bibliography (Harvard) | 1 week |
| 1.2 | Select ML algorithm and justify design choices | Documented rationale in report | 1 week |
| 2.0 | Dataset Construction | Balanced hybrid dataset ready for training | 2 weeks |
| 2.1 | Ingest and parse botnet Parquet files | Cleaned DataFrame | 1 week |
| 2.2 | Generate synthetic player traffic (NumPy) | Merged, labelled dataset | 1 week |
| 3.0 | ML Model Development | Trained and validated Random Forest model | 2 weeks |
| 3.1 | Apply StandardScaler; train Random Forest | Serialised model object | 1 week |
| 3.2 | Evaluate: accuracy, FPR, AUC-ROC, feature importance | Evaluation graphs (PNG) | 1 week |
| 4.0 | Backend & Simulation Engine | FastAPI server with SSE streaming operational | 2 weeks |
| 4.1 | Build /api/train REST endpoint | Working training API | 1 week |
| 4.2 | Build async /api/simulate SSE generator | Continuous packet stream | 1 week |
| 5.0 | Frontend Dashboard | Live browser dashboard complete | 2 weeks |
| 5.1 | Design HTML layout and JS event handlers | Static dashboard UI | 1 week |
| 5.2 | Wire SSE stream to DOM; add node filtering | Real-time updating dashboard | 1 week |
| 6.0 | Alert Integration & Final Testing | WhatsApp alerts working; test results recorded | 1 week |
| 6.1 | Integrate PyWhatKit threshold alert | Alert fires correctly at threshold | 0.5 week |
| 6.2 | End-to-end system test; record metrics | Test case results table | 0.5 week |
| 7.0 | Report & Presentation | Final report (.docx) and slides | 2 weeks |

Table 2.1: Work Breakdown Structure

The Gantt chart below maps each WBS phase across the 13-week project timeline. Shaded cells indicate active weeks for each phase. ✦ marks key milestones.

| Phase / Task | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Research & Lit. Review | █ | ✦ |  |  |  |  |  |  |  |  |  |  |  |
| 2. Dataset Construction |  |  | █ | ✦ |  |  |  |  |  |  |  |  |  |
| 3. ML Model Development |  |  |  |  | █ | ✦ |  |  |  |  |  |  |  |
| 4. Backend & Simulation |  |  |  |  |  |  | █ | ✦ |  |  |  |  |  |
| 5. Frontend Dashboard |  |  |  |  |  |  |  |  | █ | ✦ |  |  |  |
| 6. Alert Integration & Testing |  |  |  |  |  |  |  |  |  |  | ✦ |  |  |
| 7. Report & Presentation |  |  |  |  |  |  |  |  |  |  |  | █ | ✦ |

Figure 2.1: Project Gantt Chart  (█ = active week  |  ✦ = milestone)

Key milestones are: dataset ready (end of Week 4), trained model with evaluation graphs (end of Week 6), fully functional backend SSE server (end of Week 8), live dashboard complete (end of Week 10), system testing complete (end of Week 11), and final report and presentation submitted (end of Week 13).

References

Buczak, A.L. and Guven, E. (2016) 'A survey of data mining and machine learning methods for cyber security intrusion detection', IEEE Communications Surveys & Tutorials, 18(2), pp. 1153–1176. Available at: https://ieeexplore.ieee.org/document/7307098 (Accessed: 25 April 2026).

Mirkovic, J. and Reiher, P. (2004) 'A taxonomy of DDoS attack and DDoS defense mechanisms', ACM SIGCOMM Computer Communication Review, 34(2), pp. 39–53. Available at: https://dl.acm.org/doi/10.1145/997150.997156 (Accessed: 25 April 2026).

Sommer, R. and Paxson, V. (2010) 'Outside the closed world: On using machine learning for network intrusion detection', 2010 IEEE Symposium on Security and Privacy, pp. 305–316. Available at: https://ieeexplore.ieee.org/document/5504793 (Accessed: 25 April 2026).

Zargar, S.T., Joshi, J. and Tipper, D. (2013) 'A survey of defense mechanisms against distributed denial of service (DDoS) flooding attacks', IEEE Communications Surveys & Tutorials, 15(4), pp. 2046–2069. Available at: https://ieeexplore.ieee.org/document/6524652 (Accessed: 25 April 2026).